|  |  |  |  |
| --- | --- | --- | --- |
|  | **What have you accomplished since last scrum?** | **Are there any obstacles in the way of meeting your goal?** | **What will you accomplish before the next meeting?** |
| Nick | I have worked on writing tests for the radius search function. | The main obstacle is finding time to meet with group members to consolidate out code | By the next meeting, I hope to get the radius search functionality working with the front-end. |
| Tong | I have worked on the css for the restaurant and recipe pages | My eclipse constantly crashes so I can’t work on my code 80% of the time. | Work on Cucumber tests for front end. |
| Chris | Kevin and I have been working on IHLogin as a servlet. We are done writing the code, and we just need to test it at this point. | Wifi is down. Cannot connect to the network. | We just need to keep testing our code. |
| Aahad | I have worked on the login and sign-up form for the front end, and I have tried to integrate it with the backend. | Cannot connect to the network. | Start Cucumber tests and continue fixing the aesthetic of the pages. |
| Kevin | We wrote the IHLogin servlet, and implemented SQL functionality for adding items to lists as they are searched and managed lists. | Wifi is down. JDBC needs to be tested. | Fix JDBC issues, test our code. |